CANDIDATE JOB PORTAL

# Enhancement Change List

Lead workbook converted into a reviewable, one-by-one implementation backlog

Prepared for: Candidate Job Portal project review

Source: JobPosting-Portal.xlsx (lead-provided enhancement workbook)

Reviewed against: Current React frontend and .NET backend implementation

Date: 08 September 2026

Status: Draft for review - no implementation started

# Purpose and review method

This document separates the lead workbook into individually reviewable changes. Each item states the requested behavior, the current implementation position, the likely implementation impact, and the decision needed before work begins. Workbook text is treated as business input, including ambiguous or conflicting notes that still require confirmation.

## Priority guide

- P0 - Product, security, or data-model decision required before dependent work starts.

- P1 - Core enhancement needed for the requested business workflow.

- P2 - Lower-risk improvement, verification item, or optional experience enhancement.

## Decisions to settle first

- Exact permissions for Administrator, HR Admin, Student, and Candidate.

- Whether country is fixed to Saudi Arabia or maintained as shared master data.

- Meaning of Nationality on the job-search screen.

- Whether HR Admin can edit or delete jobs and whether Featured Job remains.

- Whether recruitment and cooperative-training submissions are anonymous or require an account.

- Approved email provider, privacy text, templates, sender identity, and support contacts.

# 1. Roles, permissions, and navigation

Changes in this section affect authentication claims, database role values, route guards, menu visibility, and API authorization.

## CHG-01  Introduce the HR Admin role

Assessment: New    |    Priority: P0    |    Scope: Frontend, Backend, Database, Security

Requested change: Add an HR Admin role with access to Profile, Password Management, Notifications, Settings, and Recruitment Administration.

Current state: The application supports only candidate and admin roles. HR administrators currently share the full admin role.

Implementation impact: Add a persisted role value, token claim support, API authorization rules, route guards, navigation filtering, seed or provisioning support, and regression tests.

Review decision: Pending - confirm whether HR Admin can manage recruitment requests and cooperative training in addition to job recruitment administration.

## CHG-02  Introduce the Student role and registration selector

Assessment: New    |    Priority: P0    |    Scope: Frontend, Backend, Database, SharePoint

Requested change: Add a Student checkbox during registration. Checked accounts become Student accounts.

Current state: Registration always creates a candidate account. Student is not an accepted role in the portal or SharePoint candidate list.

Implementation impact: Extend the role model, registration contract, database constraints, token claims, SharePoint choice values, account provisioning, and tests.

Review decision: Pending - confirm whether the Student checkbox is available to everyone or only through a separate registration link.

## CHG-03  Define full Administrator screen access

Assessment: Needs clarification    |    Priority: P0    |    Scope: Frontend, Backend, Security

Requested change: The workbook states that Administrator users can access all screens.

Current state: Administrators can access shared and administration pages, but candidate-only routes such as Dashboard, Available Jobs, Job Details, and Jobs Applied redirect away from administrators.

Implementation impact: Either expand administrator access to candidate routes or revise the requirement to mean all administration screens. API behavior must match the route decision.

Review decision: Clarify - choose all portal screens or administration screens only.

## CHG-04  Apply a single role-to-screen access matrix

Assessment: Partial    |    Priority: P0    |    Scope: Frontend, Backend, Security

Requested change: Enforce the approved Candidate, Student, HR Admin, and Administrator screen matrix consistently.

Current state: Candidate and Administrator navigation filters exist, but the additional roles and their permission boundaries are not represented.

Implementation impact: Create shared permission definitions for menus, default redirects, route guards, API policies, and unauthorized-state handling.

Review decision: Pending approval after CHG-01 through CHG-03 are resolved.

# 2. Sign-in, registration, and account security

These changes cover account creation, credential recovery, user consent, and outbound communications.

## CHG-05  Validate email availability before registration submission

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Security

Requested change: Check the entered email address against the portal database and show whether it already exists.

Current state: The backend rejects duplicates only when the full registration form is submitted. There is no availability check in the form.

Implementation impact: Add a rate-limited availability endpoint or delayed field validation while avoiding account-enumeration risks.

Review decision: Pending - approve live validation or retain submit-time validation for security.

## CHG-06  Capture gender during account registration

Assessment: New    |    Priority: P1    |    Scope: Frontend, Backend, Database, SharePoint

Requested change: Add Male, Female, and Other gender values to the new-user flow.

Current state: Gender is captured only in recruitment and cooperative-training forms, not on the portal account.

Implementation impact: Add the profile field across registration, user storage, API responses, profile editing, and SharePoint synchronization.

Review decision: Pending - confirm whether gender is mandatory and whether it is visible to recruiters.

## CHG-07  Verify email before activating a new account

Assessment: New    |    Priority: P1    |    Scope: Frontend, Backend, Database, Email, Security

Requested change: Send a six-digit verification code, support resend with a countdown, and activate the account only after successful verification.

Current state: Registration immediately creates an active account and signs the user in.

Implementation impact: Add pending registrations or verification records, expiry and attempt limits, resend throttling, verification screens, and email delivery.

Review decision: Pending - confirm code lifetime, resend limit, and whether external-login accounts bypass verification.

## CHG-08  Send account-created confirmation email

Assessment: New    |    Priority: P1    |    Scope: Backend, Email, Configuration

Requested change: Send a configurable welcome email with username, registration date, portal link, website URL, and support email.

Current state: No outbound email service or registration email template is implemented.

Implementation impact: Select an email provider, add templates and environment settings, queue or retry delivery, and log failures without rolling back a valid account.

Review decision: Pending - provide approved sender address, portal name, URLs, support contact, and final wording.

## CHG-09  Implement password recovery

Assessment: New    |    Priority: P1    |    Scope: Frontend, Backend, Database, Email, Security

Requested change: Add request-code, enter-code, new-password, and completion screens for forgotten passwords.

Current state: Forgot Password only displays a message instructing the user to contact support.

Implementation impact: Add reset tokens or codes with expiry, throttling, attempt limits, email delivery, password policy checks, session revocation, and audit logging.

Review decision: Pending - confirm whether recovery uses a six-digit code, a signed link, or both.

## CHG-10  Display privacy content and persist consent evidence

Assessment: Partial    |    Priority: P0    |    Scope: Frontend, Backend, Database, Configuration, Compliance

Requested change: Open the data privacy statement in a window or modal, require an acknowledgement checkbox, capture the click or consent event, and store it in the database.

Current state: Registration has a terms checkbox and the backend requires it, but there is no privacy-content modal and no stored consent timestamp, version, or source.

Implementation impact: Add versioned privacy content, a consent record or user consent fields, timestamp, policy version, channel, and audit evidence.

Review decision: Pending - legal or business owner must provide approved privacy text and retention requirements.

## CHG-11  Verify candidate post-login destinations

Assessment: Mostly present    |    Priority: P2    |    Scope: Frontend, QA

Requested change: After sign-in, candidates must be able to reach Jobs Applied, Password Management, and Profile.

Current state: These destinations already exist in candidate navigation along with Dashboard, Available Jobs, Notifications, and Settings.

Implementation impact: Confirm expected default landing page and add role-based navigation tests.

Review decision: Pending - confirm whether the default landing page remains Dashboard.

# 3. Candidate profile and resume

These items align registration, profile data, and recruiter access to candidate documents.

## CHG-12  Fix candidate country to Saudi Arabia

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Database

Requested change: Display Saudi Arabia as the fixed country and prevent users from changing it.

Current state: Registration offers several countries, and Profile allows free-text country editing.

Implementation impact: Make the field read-only, enforce the value server-side, migrate or handle existing non-Saudi records, and align external-login provisioning.

Review decision: Needs clarification - the workbook also refers to database-driven country lists in job search and posting.

## CHG-13  Use a database-backed city dropdown

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Database

Requested change: Replace free-text city input with a controlled city list sourced from the database.

Current state: The profile city is free text. Job filters and job administration derive values from existing job records rather than a dedicated master-data table.

Implementation impact: Create or identify city master data, expose a lookup endpoint, update forms, and define handling for Other or inactive cities.

Review decision: Pending - confirm the authoritative city list and whether users can select Other.

## CHG-14  Add mandatory nationality to the candidate profile

Assessment: New    |    Priority: P1    |    Scope: Frontend, Backend, Database, SharePoint

Requested change: Add a mandatory Nationality dropdown with Saudi Arabia, GCC, and Others.

Current state: The user profile and registration contracts do not contain nationality.

Implementation impact: Add the field to registration or profile completion, API models, persistence, SharePoint synchronization, recruiter views, and validation.

Review decision: Pending - confirm exact labels, whether GCC needs individual countries, and whether the value is used for job eligibility.

## CHG-15  Make resume mandatory for candidate applications

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Storage, SharePoint

Requested change: Require candidates to upload a resume and prevent job application without one.

Current state: Resume upload exists but is optional. The Apply endpoint does not require a stored resume.

Implementation impact: Add profile completion messaging, disable or intercept Apply, enforce the rule server-side, and define behavior when a SharePoint resume link is unavailable.

Review decision: Pending - confirm whether resume is mandatory at registration or only before the first application.

## CHG-16  Expose a reliable CV link in administrator candidate views

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Storage, SharePoint

Requested change: Show a clickable CV link for candidates after a mandatory resume is uploaded.

Current state: The administrator Applications tab can open a CV, while the Candidates tab shows only the resume filename.

Implementation impact: Add the same secure open or download action to the Candidates tab and retain authorization and file-type handling.

Review decision: Pending approval.

# 4. Job search and candidate job experience

These changes affect search behavior, controlled data, informational content, and job sharing.

## CHG-17  Resolve the job-search country rule

Assessment: Needs clarification    |    Priority: P0    |    Scope: Product, Frontend, Backend

Requested change: The workbook says to fix Country to Saudi Arabia, while also describing Country as a database dropdown.

Current state: Available Jobs uses a dynamic country dropdown populated from open jobs.

Implementation impact: Choose one rule before development: fixed Saudi Arabia, a Saudi-only read-only field, or a multi-country database lookup.

Review decision: Clarify before implementation.

## CHG-18  Use shared master data for all job filters

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Database, SharePoint

Requested change: Drive Country, City, Division, Job Function, and Career Level from controlled data shared with job posting.

Current state: Search values are derived from open jobs, and admin values are derived from existing jobs. There are no dedicated master-data entities for most values.

Implementation impact: Introduce lookup tables or configuration, expose consistent endpoints, define active ordering, and synchronize appropriate choices to SharePoint.

Review decision: Pending - confirm who maintains master data.

## CHG-19  Clarify nationality on the Available Jobs screen

Assessment: New / ambiguous    |    Priority: P0    |    Scope: Product, Frontend, Backend, Database

Requested change: The workbook asks to add Nationality to the search screen.

Current state: Jobs have no nationality or eligibility field, and candidate profiles have no nationality.

Implementation impact: Define whether this filters job eligibility, represents candidate nationality, or is only profile data. Add a job field only if it is a true job criterion.

Review decision: Clarify business meaning before implementation.

## CHG-20  Complete benefits, guidelines, and privacy content

Assessment: Partial    |    Priority: P2    |    Scope: Frontend, Content, Configuration

Requested change: Display the benefits of working for PureBeverages, general guidelines, and access to the privacy statement.

Current state: Benefits and general-guideline panels are present, but the privacy link points to an empty page anchor and content is hardcoded.

Implementation impact: Supply approved content, connect privacy links to the policy modal or page, and optionally move content to configuration.

Review decision: Pending - content owner to approve wording.

## CHG-21  Retain structured job-detail content

Assessment: Present - verify    |    Priority: P2    |    Scope: Frontend, QA

Requested change: Show Summary, Description, Requirements, and Our Promise on candidate job details.

Current state: All four content areas are already displayed.

Implementation impact: Verify layout, accessibility, mobile behavior, and content mapping from administration.

Review decision: Approve as verification-only unless wording or design changes are requested.

## CHG-22  Add Email Job to a Friend

Assessment: New    |    Priority: P2    |    Scope: Frontend, Email or Native Share

Requested change: Provide an Email Job to a Friend action on job details.

Current state: The page only copies the job URL through a share icon.

Implementation impact: Choose a mailto link, Web Share API, or server-sent email. A server-sent option requires abuse controls and consent handling.

Review decision: Pending - recommend mailto or native share unless tracking is required.

# 5. Recruitment administration and job lifecycle

These items govern how HR creates, publishes, closes, reopens, and audits job postings.

## CHG-23  Use shared dropdowns in create and edit job forms

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Database, SharePoint

Requested change: Use the same Country, City, Division, Job Function, and Career Level values as candidate search, including corresponding SharePoint choice fields where required.

Current state: The portal uses dropdowns, but most values are reconstructed from existing jobs. SharePoint stores several of these as text rather than controlled choices.

Implementation impact: Implement approved master data and update SharePoint provisioning or migration without overwriting existing values.

Review decision: Pending approval with CHG-18.

## CHG-24  Set posting date automatically

Assessment: Present - verify    |    Priority: P2    |    Scope: Frontend, Backend, QA

Requested change: Default Posting Date to the current date and prevent manual selection for a new job.

Current state: The form shows a disabled current-date field, and the backend sets the server timestamp.

Implementation impact: Verify timezone behavior and display formatting.

Review decision: Approve as verification-only.

## CHG-25  Require a strictly future expiry date

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend

Requested change: Allow only future expiry dates.

Current state: Expiry is required, but the user can select the posting date itself; backend validation also accepts the same date.

Implementation impact: Set the minimum to the next calendar date and enforce the same server-side using the agreed business timezone.

Review decision: Pending approval.

## CHG-26  Automatically close expired jobs

Assessment: Partial    |    Priority: P1    |    Scope: Backend, Database, SharePoint, Scheduling

Requested change: Mark a job Closed on its expiry date.

Current state: Expired jobs are excluded from candidate queries and displayed as Expired, but the stored IsOpen flag is not automatically changed.

Implementation impact: Choose computed status or a scheduled close process. If status is persisted, synchronize SharePoint and create an audit entry.

Review decision: Pending - recommend a computed effective status unless downstream systems require persisted Closed state.

## CHG-27  Reopen through an edit form with new dates

Assessment: Not aligned    |    Priority: P1    |    Scope: Frontend, Backend, Audit

Requested change: When Reopen is clicked, open the edit screen and require Posting Date and Expiry Date rather than reopening immediately.

Current state: Reopen toggles IsOpen directly. Posting Date remains the original value, and no new date is required.

Implementation impact: Define whether reopening changes the original posting date or stores a separate reopening date, validate a new expiry date, and audit the action.

Review decision: Clarify posting-date semantics before implementation.

## CHG-28  Record explicit open, close, and reopen audit events

Assessment: Partial    |    Priority: P1    |    Scope: Backend, Database, Frontend

Requested change: Log who opened, closed, or reopened each job.

Current state: A general administrator activity log exists, and flag changes are recorded as Updated rather than dedicated lifecycle actions.

Implementation impact: Emit explicit action names with administrator, job, old state, new state, dates, and timestamp; display them in Activity Log.

Review decision: Pending approval.

## CHG-29  Remove or hide Featured Job controls

Assessment: Partial    |    Priority: P2    |    Scope: Frontend, Backend, Database, SharePoint

Requested change: Hide Featured Job if it has no confirmed business use.

Current state: The create or edit checkbox is hidden, but Feature and Unfeature actions remain in the job list and fields remain in the API and storage.

Implementation impact: Either hide all controls while retaining the field, or remove the feature end to end with a migration and SharePoint update.

Review decision: Clarify - recommend hiding controls first to preserve compatibility.

## CHG-30  Confirm the Edit and Delete action policy

Assessment: Not aligned    |    Priority: P0    |    Scope: Product, Frontend, Backend, Audit

Requested change: The HR Admin worksheet notes No Delete and No Edit.

Current state: The portal exposes both Edit and Delete actions. The backend permits deletion when a job has no applications.

Implementation impact: Define whether the restriction applies to HR Admin only, closed jobs only, or every administrator. Update permissions and UI together.

Review decision: Clarify before implementation.

# 6. Recruitment Request module

The workbook describes a public recruitment-interest form backed by SharePoint and visible to HR administrators.

## CHG-31  Provide a public Recruitment Request page

Assessment: New    |    Priority: P0    |    Scope: Frontend, Backend, Security, SharePoint

Requested change: Expose a link on the PBIC website and allow all users to submit a recruitment request.

Current state: The form and API are administrator-only inside Recruitment Administration.

Implementation impact: Create a public route and a narrowly scoped anonymous endpoint with validation, throttling, bot protection, safe error handling, and no list or edit access.

Review decision: Pending - confirm whether anonymous users or signed-in users may submit.

## CHG-32  Align recruitment fields and controlled values

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, SharePoint

Requested change: Provide controlled values for Preferred Position, Nationality, Gender, Driver License Type, City, and Qualification while retaining the other specified fields.

Current state: Most fields exist. Some use datalists or free text, and current controlled values do not exactly match the workbook.

Implementation impact: Approve each option list, update frontend controls and server validation, and migrate SharePoint choice fields safely.

Review decision: Pending - confirm exact nationality and city lists.

## CHG-33  Make Iqama Profession conditionally mandatory

Assessment: New    |    Priority: P1    |    Scope: Frontend, Backend, SharePoint

Requested change: If ID/Iqama starts with 1, Iqama Profession is optional; otherwise it is mandatory.

Current state: Iqama Profession is always required in both frontend and backend contracts.

Implementation impact: Apply the rule in the form and server validation, display a clear reason, and decide how the SharePoint required flag should be configured.

Review decision: Pending approval.

## CHG-34  Require applicants to be older than 18

Assessment: New    |    Priority: P1    |    Scope: Frontend, Backend

Requested change: Validate Date of Birth against the current date and require age greater than 18.

Current state: The backend only requires a past date; the frontend allows any past date.

Implementation impact: Implement an exact calendar-age calculation in the business timezone and show a field-level validation message.

Review decision: Clarify whether exactly 18 is accepted; recommend 18 or older.

## CHG-35  Add recruitment-request attachments

Assessment: New    |    Priority: P1    |    Scope: Frontend, Backend, SharePoint, Storage, Security

Requested change: Allow one attachment up to 10 MB and classify it as Driving License, ID, or Other.

Current state: Recruitment requests do not accept attachments. Only cooperative-training requests have document upload support.

Implementation impact: Add document storage or a SharePoint library, file-type and malware controls, metadata, secure links, replacement behavior, and deletion rules.

Review decision: Pending - confirm allowed file types and whether more than one attachment may be added later.

## CHG-36  Send configurable recruitment acknowledgement email

Assessment: New    |    Priority: P1    |    Scope: Backend, Email, Configuration

Requested change: Email the applicant that the request was received and is under review.

Current state: No email is sent after recruitment-request submission.

Implementation impact: Reuse the email infrastructure from account verification, add a template and configuration, and avoid duplicate messages during retries.

Review decision: Pending - provide approved subject, sender, portal name, URLs, and support email.

# 7. Cooperative Training module

These changes turn the existing administrator form into the Student-facing cooperative-training journey described by the lead.

## CHG-37  Provide a Student-facing Cooperative Training page

Assessment: New    |    Priority: P0    |    Scope: Frontend, Backend, Security, SharePoint

Requested change: Make Cooperative Training the default functional page for Student accounts, alongside Profile and Password Management.

Current state: Cooperative Training is available only to administrators within the administration page and API.

Implementation impact: Add a student route, role policy, create and view-own-request endpoints, navigation, ownership mapping, and protection against viewing other submissions.

Review decision: Pending - confirm whether students may edit or withdraw after submission.

## CHG-38  Display and enforce cooperative-training eligibility

Assessment: Partial    |    Priority: P1    |    Scope: Frontend, Backend, Content

Requested change: Show the stated requirements, including Saudi nationality, undergraduate status, graduation requirement, official university request, GPA threshold, English proficiency, and training duration.

Current state: The data form exists, but the eligibility requirements are not presented or fully enforced.

Implementation impact: Separate informational criteria from enforceable fields, add required declarations or fields where needed, and obtain approved content.

Review decision: Pending - identify which criteria must block submission versus remain informational.

## CHG-39  Restrict training duration to three through six months

Assessment: Not aligned    |    Priority: P1    |    Scope: Frontend, Backend, SharePoint

Requested change: Allow a minimum of 3 months and a maximum of 6 months.

Current state: The current frontend, backend, and SharePoint definition allow 1 through 24 months.

Implementation impact: Change validation and SharePoint field limits, then decide how to handle existing records outside the new range.

Review decision: Pending approval.

## CHG-40  Align cooperative-training dropdowns and field validation

Assessment: Mostly present    |    Priority: P1    |    Scope: Frontend, Backend, SharePoint

Requested change: Use controlled values for Semester, Qualification, GPA Scale, English Level, Desired City, Current City, Major, Gender, and Disability, with the specified applicant and supervisor fields.

Current state: Most fields and validation exist, but several use datalists or free text and option lists do not exactly match the workbook.

Implementation impact: Approve master values, update controls and server validation, and align SharePoint choices.

Review decision: Pending - confirm complete University, Major, and City lists.

## CHG-41  Keep both supporting documents mandatory

Assessment: Present - verify    |    Priority: P1    |    Scope: Frontend, Backend, SharePoint, QA

Requested change: Require the University or College Transcript and the University Request for Cooperative Training, each up to 10 MB.

Current state: Both files are required for new requests, limited to PDF, DOC, or DOCX, and capped at 10 MB.

Implementation impact: Verify student access, secure download permissions, error handling, and file scanning expectations.

Review decision: Approve as verification-only, subject to security review.

## CHG-42  Send cooperative-training acknowledgement email

Assessment: New    |    Priority: P1    |    Scope: Backend, Email, Configuration

Requested change: Send the configured cooperative-training confirmation email after successful submission.

Current state: No acknowledgement email is sent.

Implementation impact: Add an email template and idempotent delivery after the SharePoint record and both documents are saved successfully.

Review decision: Pending - provide approved subject, wording, sender, URLs, and support email.

# 8. Platform and configuration

These supporting changes apply across multiple modules and should be implemented after the related product decisions are approved.

## CHG-43  Move approved content and email settings to configuration

Assessment: New    |    Priority: P1    |    Scope: Backend, Frontend, Configuration, Operations

Requested change: Make privacy content, portal identity, website URL, support email, and outbound email templates configurable where practical.

Current state: Most visible content is hardcoded, and no email delivery configuration exists.

Implementation impact: Define configuration ownership, environment variables versus managed content, validation at startup, secret storage, and deployment documentation.

Review decision: Pending - confirm which values administrators may edit without deployment.

## CHG-44  Add Progressive Web App installation support

Assessment: New    |    Priority: P2    |    Scope: Frontend, Hosting, Security, QA

Requested change: Make the portal installable and provide the mobile PWA install experience shown in the reference image.

Current state: The Vite application has no web manifest, service worker, install prompt handling, or offline strategy.

Implementation impact: Add icons, manifest, service worker, update behavior, caching boundaries, secure hosting requirements, and cross-browser testing. Sensitive authenticated API data should not be cached.

Review decision: Pending - confirm whether offline use is required or installability alone is sufficient.

# 9. Recommended review sequence

Review and approve the backlog in the following order so later items are not designed against unresolved assumptions.

- Roles and permissions: CHG-01 through CHG-04.

- Ambiguous product rules: CHG-03, CHG-12, CHG-17, CHG-19, CHG-27, CHG-29, CHG-30, CHG-31, CHG-34, and CHG-37.

- Shared data and profile model: CHG-06, CHG-13, CHG-14, CHG-18, and CHG-23.

- Security and communications foundation: CHG-07 through CHG-10 and CHG-43.

- Candidate, job, recruitment, and cooperative-training workflows in their numbered order.

- Optional experience work: CHG-22 and CHG-44.

# Source register

Primary business source: JobPosting-Portal.xlsx. Relevant worksheets reviewed: Roles Screens; Sign In; NewUser; Search-Career Opportunities; HR Admin Job Posting; HR Admin-Page; RecruitmentRequest; and Student- CoopTraining. Current-state statements were checked against the React frontend and .NET backend in the Candidate-JobPortal project.

End of review draft